## Slide 1: Research Project-1

## Slide 2: Major Deliverables
Project Proposal
Requirement Specifications
Functional Specifications
Project Status Report (Weekly)
Development Plan
Quality Assurance Plan
Risk Management Plan
Configuration Management Plan

## Slide 3: Project Proposal
A brief description of the idea behind the project.
Approval from Advisor.

## Slide 4: Requirement Specifications
The software requirement specification (SRS) document specifies the software requirements for the project. The software engineering requirements include both functional and non-functional requirements of system.
  Technique used for requirement gathering.
  Scope of the project.
  List of Functional + Non-Functional requirements along with identifiers for tracking.
  Constraints.
  Assumptions & Dependencies.

## Slide 5: Requirement Specifications
RS document is an iterative process. New additions and modifications will be made along the way after gathering feedback from client.

## Slide 6: Functional Specifications
This document provides a complete description of all the functions and specifications of the project. It provides information regarding system interfaces, user interfaces, constraints, hardware and software requirements mainly the functional and non-functional requirements.
  Traceability Matrix
  Dataflow Diagrams
  ER Diagrams
  Object Model Process Flow Diagrams
  GUI Mockups

## Slide 7: Project Status Report (Weekly)
Weekly status report of the project will be provided to the advisor.
Will include Deliverables, Due Date, Status for previous and next week.
Along with any risks and issues.

## Slide 8: Development Plan
Defines the activities in terms of the development strategies, project / product characteristics, task schedule, resource requirements, and resource costs / staffing requirements for the project.
The document serves as a guiding document for project tracking and oversight.

## Slide 9: Development Plan
Roles and Responsibilities
Estimates
WBS
Gantt Chart
Schedule
Monitoring and Control

## Slide 10: Quality Assurance Plan
The objective of this document is to provide the detail description that how Quality will be ensured in different phases during the development of the project.
Quality Objectives
  System should run and perform successfully over the intranet or internet.
  All identified testing scenarios (unit/functional) should be executed successfully before shipment.
  All possible risks should be properly mitigated.
  Integrated process should be smoothly executed after the implementation of integration related features and bug fixation.
  Issues raised during reviews should be resolved before shipment.

## Slide 11: Quality Assurance Plan
Tasks and Responsibilities
List of Documents
Standards and Guidelines
Tools and Technologies

## Slide 12: Risk Management Plan
This plan documents the processes, tools and procedures that will be used to manage and control those events that could have a negative impact on the project. It’s the controlling document for managing and monitoring all project risks. This plan will address:
  Risk Identification
  Risk Assessment
  Risk Mitigation
  Risk Contingency Planning
  Risk Tracking and Reporting

## Slide 13: Risk Management Plan
Preventive and Corrective Actions
Include Risk Evaluation Matrix for Project
Calculate RE (Risk Exposure)

## Slide 14: Configuration Management Plan
The Configuration Management Plan provides details of how the team will manage the control of configuration items being developed under each phase. It defines the policies and procedures for configuration management (CM) and the infrastructure necessary to implement them throughout the project.

## Slide 15
Configuration Management Organization
Configuration Items
Change Control Procedures
Tools and Technologies